Daily Scrum Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

Ana Morales:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We decided on the cultural exchange for our project. Continue learning about AR and unity

- What is planned to be done until the next scrum meeting?

  - Start installing the appropriate editor and software's for the project.

- What are the hurdles?

  - As of now I do not have any hurdles.

Sabrina Alvarado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Downloaded Unity Hub

  - Installing Editor and Android Build Support, followed steps from pdf provided by product owner

  - Got Quest headset set up

- What is planned to be done until the next scrum meeting?

  - Once installations are complete, planning setting up the Quest headset to it

  - Come up with user stories that align with our project scenario

  - Split up work between AR/VR and GenAI

- What are the hurdles?

  - The research portion and figuring out which project scenario we will be going with

  - Getting headset to work, never have used one

Keren Rivera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue practicing AR/VR Unity course

- What is planned to be done until the next scrum meeting?

  - Practice working on Unity

- What are the hurdles?

  - None at the moment

Jonathan Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to experiment in Unity, more particularly with UI windows that appear so that the user can read them.

  - Researched frameworks which VR headsets use to more particularly target development, if need be.

- What is planned to be done until the next scrum meeting?

  - Look into cultural exchange in general, and study how individuals typically interact within exchange programs.

- What are the hurdles?

  - I had a few issues in Unity getting the popups to work.

Peace Passos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Explored Google Cloud Documentation.

  - Research about specific mannerisms and idioms that may be of use for our application.

- What is planned to be done until the next scrum meeting?

  - Configuring development environments.

  - Further research into mannerisms and idioms.

- What are the hurdles?

  - Configuring Quest 2 and discovering the limitations our hardware may provide.

Potential Scenarios:

- Cultural Exchange (Food, Festivals, Customs)

  - People from different cultures talk

  - AR shows food images, traditions, or quick cultural facts

  - GenAI explains idioms or sayings that don’t directly translate

  - Mannerisms

To-do

- Google Cloud API

- Google Gemini

- Microsoft Azure

- Get Quest working

- Pick scenario and get started

- Unity and Android Debugger