Daily Scrum Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:40 pm

Ana Morales:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meet with product owner.

- What is planned to be done until the next scrum meeting?

  - Continuing to research on AR one of our members found a course link that I will check out to inform myself more with. As well as start having ideas on the project/product overall.

- What are the hurdles?

  - I am still new to what AR exactly is as well as what we should do since product owner gave us creative freedom and to think outside of the box and do something a bit differently that has never been done before.

Sabrina Alvarado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Familiarized myself with Unity, doing research on potential project directions, and brainstormed how to incorporate both GenAI and AR.

- What is planned to be done until the next scrum meeting?

  - Continue researching AR use cases, review Unity tutorials, and explore how GenAI APIs could connect with Unity for our prototype.

- What are the hurdles?

  - Limited prior experience with AR/Unity

  - Narrowing down which project scenario

Keren Rivera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with product owner and clarified project expectations

- What is planned to be done until the next scrum meeting?

  - Create user stories for the project demo and learn the basics of AR/VR with Unity

- What are the hurdles?

  - Selecting user stories to prepare for demo and learning curve that comes with the AI/VR learning experience

Jonathan Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched common ways that applications for virtual and augmented reality are created.

  - Somewhat researched Unity’s V.R. framework.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the project, now more accurately focused as we have context from the product owner.

- What are the hurdles?

  - None of note at present.

Peace Passos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the product owner to discuss general framework and expectations.

- What is planned to be done until the next scrum meeting?

  - Continue Brainstorming.

  - Familiarize ourselves more with Unity.

- What are the hurdles?

  - Discovering which specific scenarios may guide us best.