Sprint Review Meeting Minutes

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 7:30 pm

End time: 8:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1: Display relevant background information about a conversation topic in AR so that participants can contribute confidently without prior knowledge.

- User Story #2: Provide real-time suggested questions, prompts, or phrases during a conversation so that participants can maintain smooth dialogue.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story #3: Render visual guides in AR for scenario-based discussions so participants can easily understand and discuss.

- User Story #4: As a student at a tech event, I want to quickly fill the knowledge gap on someone’s work experience, so I may tailor the conversation into a shared career interest.

- User Story #5: During a conversation show cultural facts and respected etiquette so the person can respond in a quick manner.

- User Story #6: Give quick talking topics so I do not run out of things to say in the conversation.

- User Story #7: To keep the conversation flowing naturally, give me follow up questions.

- How this should be reflected on the user story definition in Mingle:

  - User Stories #1 and #2 should be marked as “done”

  - User Stories #3 and #7 should remain in the Product Backlog with the status set to “ready for grooming”, to be refined and reprioritized in upcoming Sprint Planning sessions.