Daily Scrum Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

Ana Morales:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue learning about AR and unity.

- What is planned to be done until the next scrum meeting?

  - Start installing the appropriate editor and software's for the project. As well as practicing Unity. Have meeting with product owner.

- What are the hurdles?

  - I need to see what editors and software is appropriate my computer.

Sabrina Alvarado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Followed pdf provided by product owner

    - Was able to put headset into developer mode but got stuck on what to do next for development

  - Started working on the Google Gemini API

  - Need to research on what to do next with the headset

- What is planned to be done until the next scrum meeting?

  - Split up work between AR/VR and GenAI

  - Meet with product owner on Wednesday

- What are the hurdles?

  - None at the moment

Keren Rivera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue practicing AR/VR Unity course

- What is planned to be done until the next scrum meeting?

  - Practice working on Unity

- What are the hurdles?

  - None at the moment

Jonathan Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued to experiment with Unity’s functionality.

- What is planned to be done until the next scrum meeting?

  - Work with the group to determine which user story we should focus on.

- What are the hurdles?

  - None at present.

Peace Passos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Explored Google Cloud Documentation.

  - Research about specific mannerisms and idioms that may be of use for our application.

- What is planned to be done until the next scrum meeting?

  - Configuring development environments.

  - Further research into mannerisms and idioms.

- What are the hurdles?

  - Configuring Quest 2 and discovering the limitations our hardware may provide.

Potential Scenarios:

- Cultural Exchange (Food, Festivals, Customs)

  - People from different cultures talk

  - AR shows food images, traditions, or quick cultural facts

  - GenAI explains idioms or sayings that don’t directly translate

  - Mannerisms

To-do

- Google Cloud API

- Google Gemini

- Microsoft Azure

- Get Quest working

- Pick scenario and get started

- Unity and Android Debugger