Daily Scrum Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

Ana Morales:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue learning about AR and unity.

- What is planned to be done until the next scrum meeting?

  - Start installing the appropriate editor and software's for the project. As well as practicing Unity. Have meeting with product owner.

- What are the hurdles?

  - I need to see what editors and software is appropriate my computer.

Sabrina Alvarado:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meet with product owner and talked about next steps

  - Continue working with the Google Gemini API

- What is planned to be done until the next scrum meeting?

  - Split up work between AR/VR and GenAI

  - Factory reset the headset and continue figuring out the configurations

    - Work on getting the headset functioning

- Look into the GitHub Repository

- What are the hurdles?

  - Getting headset working

Keren Rivera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the product owner and gained a clearer project direction

  - Viewed the “RealityTalk” video provided by product owner

- What is planned to be done until the next scrum meeting?

  - Review Google Cloud API and Google Gemini

- What are the hurdles?

  - None at the moment

Jonathan Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the product owner to coordinate project direction.

  - Continued to develop in Unity and attempted to integrate AI API into the Unity runtime through a simplistic dialog.

- What is planned to be done until the next scrum meeting?

  - Continue to experiment with Unity and AI integration.

  - Research the Android Debugger as advised by the product owner.

- What are the hurdles?

  - None at present.

Peace Passos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Prompted LLMs to discover limitations of our hardware to get a better grasp of our capabilities.

  - Met with product owner advancing discussions to the specific scenarios, as well as discussions of how the labor would be divided.

  - Found C# Pseudo code that can be implemented to recognize “bowing of the head”

- What is planned to be done until the next scrum meeting?

  - Configuring development environments.

  - Familiarize ourselves more with unity.

  - Further research into mannerisms and idioms.

- What are the hurdles?

  - Configuring Quest 2.

Potential Scenarios:

- Cultural Exchange (Food, Festivals, Customs)

  - People from different cultures talk

  - AR shows food images, traditions, or quick cultural facts

  - GenAI explains idioms or sayings that don’t directly translate

  - Mannerisms

To-do

- Google Cloud API

- Google Gemini

- Microsoft Azure

- Get Quest working

- Pick scenario and get started

- Unity and Android Debugger