Sprint Planning Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

After discussion, the velocity of the team was estimated to be 10 story points for this sprint. This estimate accounts for both development and setup work as the team continues learning Unity, integrating Meta Quest 2 (ARV/VR), and experimenting with the Google Gemini API.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #8: As a participant in a cross-cultural conversation, I want AR to display short cultural facts (e.g., about holidays, foods, customs) so I can understand references in real time.

- User Story #9: As a learner, I want AR to provide quick translations of unfamiliar words or phrases, so I can keep up without disrupting the conversation.

- User Story #10: As someone sharing about my culture, I want AR to show images/icons of cultural items (e.g., food, clothing, traditions), so others can better visualize what I’m describing.

- User Story #5: During a conversation show cultural facts and respected etiquette so the person can respond in a quick manner.

- User Story #11: As a tourist, I want to know which local areas are safe and friendly for tourism

The team members indicated their willingness to work on the following user stories.

- Sabrina Alvarado

- User Story #9: research and test translation features with Gemini API

- Peace Passos

- User Story #10: Interested in testing the limitations of its gesture tracking.

- Jonathan Martinez

  - User Story #8: Want to research finding related facts to subjects mentioned in context with AI.

- Ana Morales

  - User Story #5: research culture(s) and their respected etiquette to implement in the AR project.

- Keren Rivera

  - User Story #11: As a tourist, I want to know which local areas are safe and friendly for tourism