Sprint Backlog Grooming Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 9:00 pm

End time: 10:00 pm

The following user stories were created/discussed/refined/prioritized:

- User Story #8 (Priority 1, 3 pts)

  - As a participant in a cross-cultural conversation, I want AR to display short cultural facts so I can understand references in real time.

- User Story #9 (Priority 2, 2 pts)

  - As a learner, I want AR to provide quick translations of unfamiliar words or phrases, so I can keep up without disrupting the conversation.

- User Story #10 (Priority 3, 2 pts)

  - As someone sharing about my culture, I want AR to show images/icons of cultural items so others can better visualize what I’m describing.

- User Story #5 (Priority 4, 2pts)

  - During a conversation, show cultural facts and respected etiquette so the person can respond quickly.

- User Story #11 (Priority 5, 1 pt)

  - As a tourist, I want to know which local areas are safe and friendly for tourism.

The user stories below are completed:

- None of these have been completed but these are tasks that will be done during the 2nd half of the sprint.

  - Tasks:

    - User Story #8: Research AI methods for retrieving facts, prototype Unity AR display, test fact retrieval accuracy

    - User Story #9: Research Gemini API, implement translation workflow, test translation speed/accuracy in Unity

    - User Story #10: Explore gesture tracking with Meta Quest 2, link gestures to icon displays, evaluate gesture tracking limitations

    - User Story #5: Research etiquette across cultures, define dataset, implement etiquette display in Unity

    - User Story #11: Research tourism safety datasets/APIs, prototype AR overlay, test usability in tourist simulation