Sprint Retrospective Meeting Minutes

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No. We did not have a clear velocity in Sprint 1 because we were finalizing the project scenario and meeting with the product owner. For Sprint 2, we estimated velocity but still found that actual progress was less due to technical setup and research. However, we did our best with the time available and made meaningful progress on foundational tasks.

- Did we do a good job estimating the points (time required) for each user story?

  - Not fully. Some user stories were underestimated, especially those involving Unity development and dataset preparation. We did not fully account for the time needed to set up new environments and troubleshoot the headset.

- Did each team member work as scheduled?

  - Yes, each team member contributed through research, scenario refinement, Unity testing, and dataset preparation. While not all assigned user stories were completed, everyone put in effort and did their best to move the project forward.

What went right?

- The team finalized the Cultural Exchange scenario and aligned on project goals.

- We successfully began Unity setup and put Meta Quest 2 into developer mode.

- Team communication and collaboration is good.

How to address the issues in the next sprint?

- How to improve the process?

  - Break user stories into smaller subtasks.

  - Dedicate time early in the sprint to setup tasks so they don’t block later development.

  - Start assigning owners to subtasks to avoid overlap or uncertainty.

- How to improve the product?

  - Prioritize getting a basic AR prototype running in Unity with overlays.

  - Ensure overlays are concise and readable in AR to avoid cluttering the user’s view.