Sprint Review Meeting Minutes

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1: Display relevant background information about a conversation topic in AR so that participants can contribute confidently without prior knowledge.

- User Story #2: Provide real-time suggested questions, prompts, or phrases during a conversation so that participants can maintain smooth dialogue.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story #3: Render visual guides in AR for scenario-based discussions so participants can easily understand and discuss.

- User Story #4: As a student at a tech event, I want to quickly fill the knowledge gap on someone’s work experience, so I may tailor the conversation into a shared career interest.

- User Story #5: During a conversation show cultural facts and respected etiquette so the person can respond in a quick manner.

- User Story #6: Give quick talking topics so I do not run out of things to say in the conversation.

- User Story #7: To keep the conversation flowing naturally, give me follow up questions.

- User Story #8: As a participant in a cross-cultural conversation, I want AR to display short cultural facts (e.g., about holidays, foods, customs) so I can understand references in real time.

- User Story #9: As a learner, I want AR to provide quick translations of unfamiliar words or phrases, so I can keep up without disrupting the conversation.

- User Story #10: As someone sharing about my culture, I want AR to show images/icons of cultural items (e.g., food, clothing, traditions), so others can better visualize what I’m describing.

- User Story #11: As a participant, I want AR to highlight etiquette notes (e.g., greeting styles, gestures), so I don’t accidentally offend someone.

- How this should be reflected on the user story definition in Mingle:

  - User stories #1 and #2: Marked as “Done”

  - User stories #3, #7, #8-#11: Remain in the Product Backlog with status set to “Ready for Grooming”

  - User stories #4, #5, #6: Remain in the Product Backlog, but flagged for reprioritization since they are less directly aligned with the Culture Exchange focus.