Daily Scrum Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

Ana Morales:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue research.

- What is planned to be done until the next scrum meeting?

  - Continue researching unity. Meet with group in the labs at fiu to continue the project.

- What are the hurdles?

  - Currently, there are no hurdles.

Sabrina Alvarado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working with the GenAI translation code and seeing how we can integrate it into Unity

  - Started on a CSV file

- What is planned to be done until the next scrum meeting?

  - Continue to research and find ways that these two elements can mix

  - Look into more datasets, for images and facts

  - Work on Sprint Review and Retrospective

- What are the hurdles?

  - None at the moment

Keren Rivera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on ways to generate multiple images based on context of the conversation and not just food

  - Investigating ways to incorporate datasets into project

- What is planned to be done until the next scrum meeting?

  - Continue investigating ways to incorporate datasets into the project

- What are the hurdles?

  - Time management on tasks

Jonathan Martinez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Clarified Unity issues.

  - Met with the product owner to discuss direction for future development.

- What is planned to be done until the next scrum meeting?

  - Continue to develop the product and work on displaying information to the user.

- What are the hurdles?

  - None at the moment.

Peace Passos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Managed to configure Passthrough with Unity.

  - Installed Unity 6 on my windows Laptop.

- What is planned to be done until the next scrum meeting?

  - Verify objects appear in passthrough for new version of unity.

  - Begin attempts to implement text chatbox.

- What are the hurdles?

  - None.

Potential Scenarios:

- Cultural Exchange (Food, Festivals, Customs)

  - People from different cultures talk

  - AR shows food images, traditions, or quick cultural facts

  - GenAI explains idioms or sayings that don’t directly translate

  - Mannerisms

To-do

- Google Cloud API

- Google Gemini

- Microsoft Azure

- Get Quest working

- Unity and Android Debugger

Datasets (look into them and see how we can use them):

- https://www.kaggle.com/datasets/ziya07/intangible-cultural-heritage-dataset

- https://www.kaggle.com/datasets/ziya07/cultural-tourism-dataset

Resources:

- https://developers.meta.com/horizon/discover/mixed-reality-intro/

- Video: https://www.youtube.com/watch?v=BU9LYKM2TDc

- FIU Computer Labs: https://www.cis.fiu.edu/students/labs/

- Video: Oculus Quest 2 Development Setup With Unity (Oculus Integration)