Daily Scrum Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

Ana Morales:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We are able to use the FIU labs and begin to start on the project.

- What is planned to be done until the next scrum meeting?

  - Continue researching unity.

- What are the hurdles?

  - Currently, there are no hurdles.

Sabrina Alvarado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got started with Unity, was able to get passthrough working with the headset

- What is planned to be done until the next scrum meeting?

  - Try to get objects to pop up through the headset

  - See if there is another day that works for the group to continue with development

  - Divide the team in twos: VR and GenAI

  - Research how to incorporate the VR with the GenAI

- What are the hurdles?

  - Getting the OpenXR to display passthrough through the headset

Keren Rivera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with the team on Unity and got the passthrough to work

- What is planned to be done until the next scrum meeting?

  - Making object appear on the passthrough

- What are the hurdles?

  - Time management on tasks

Jonathan Martinez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with Unity to enable passthrough on the Oculus Quest 2 headset.

- What is planned to be done until the next scrum meeting?

  - Research how we can display interactive text that updates based on user input, dialogue and visuals.

- What are the hurdles?

  - Getting OpenXR to properly display passthrough on the headsets is proving to be challenging.

Peace Passos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Prompted more research into AR ready UI layers.

- What is planned to be done until the next scrum meeting?

  - Begin development in unity.

  - Gather more datasets.

- What are the hurdles?

  - None.

Potential Scenarios:

- Cultural Exchange (Food, Festivals, Customs)

  - People from different cultures talk

  - AR shows food images, traditions, or quick cultural facts

  - GenAI explains idioms or sayings that don’t directly translate

  - Mannerisms

To-do

- Google Cloud API

- Google Gemini

- Microsoft Azure

- Get Quest working

- Unity and Android Debugger

Datasets (look into them and see how we can use them):

- https://www.kaggle.com/datasets/ziya07/intangible-cultural-heritage-dataset

- https://www.kaggle.com/datasets/ziya07/cultural-tourism-dataset

Resources:

- https://developers.meta.com/horizon/discover/mixed-reality-intro/

- Video: https://www.youtube.com/watch?v=BU9LYKM2TDc

- FIU Computer Labs: https://www.cis.fiu.edu/students/labs/

- Video: Oculus Quest 2 Development Setup With Unity (Oculus Integration)