Daily Scrum Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

Ana Morales:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - We are able to use the FIU labs and begin to start on the project.

- What is planned to be done until the next scrum meeting?

  - Continue researching unity.

- What are the hurdles?

  - Currently, there are no hurdles.

Sabrina Alvarado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got started with Unity, was able to get passthrough working with the headset

  - Researched on how to mix the VR with the GenAI

- What is planned to be done until the next scrum meeting?

  - See if there is another day that works for the group to continue with development

  - Continue to research and find ways that these two elements can mix

  - Look into more datasets

- What are the hurdles?

  - Getting the OpenXR to display passthrough through the headset

Keren Rivera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed datasets and case studies for inspiration on how to approach the AI side of the project

- What is planned to be done until the next scrum meeting?

  - Begin playing directly with Google API as a starting point for inspiration

- What are the hurdles?

  - Time management on tasks

Jonathan Martinez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created a new branch on GitHub to store and manage implementation of passthrough feature.

  - Pushed updated implementation of passthrough feature to the newly created branch.

- What is planned to be done until the next scrum meeting?

  - Continue to develop mixed reality functionality including persistent text boxes and popups for the user.

- What are the hurdles?

  - None at the moment.

Peace Passos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Managed to configure Passthrough with Unity.

- What is planned to be done until the next scrum meeting?

  - Debugging why created objects won’t appear in passthrough.

  - Gather more datasets.

- What are the hurdles?

  - None.

Potential Scenarios:

- Cultural Exchange (Food, Festivals, Customs)

  - People from different cultures talk

  - AR shows food images, traditions, or quick cultural facts

  - GenAI explains idioms or sayings that don’t directly translate

  - Mannerisms

To-do

- Google Cloud API

- Google Gemini

- Microsoft Azure

- Get Quest working

- Unity and Android Debugger

Datasets (look into them and see how we can use them):

- https://www.kaggle.com/datasets/ziya07/intangible-cultural-heritage-dataset

- https://www.kaggle.com/datasets/ziya07/cultural-tourism-dataset

Resources:

- https://developers.meta.com/horizon/discover/mixed-reality-intro/

- Video: https://www.youtube.com/watch?v=BU9LYKM2TDc

- FIU Computer Labs: https://www.cis.fiu.edu/students/labs/

- Video: Oculus Quest 2 Development Setup With Unity (Oculus Integration)