Sprint Retrospective Meeting Minutes

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did better than in the previous sprint, but we still faced challenges accurately estimating velocity. While we planned to complete both Unity and GenAI integration, some technical issues slowed progress; particularly running the backend server and configuring Gemini API access. The team did, however, make steady progress and adjusted priorities as needed to stay on track.

- Did we do a good job estimating the points (time required) for each user story?

  - We overestimated how quickly the translation backend could be tested and integrated with Unity. Setting up the API key, running FastAPI and understanding local server configurations required more time than expected. We also realized that testing on Meta Quest 2 introduces an extra layer of setup time that wasn’t initially accounted for.

- Did each team member work as scheduled?

  - Yes, all members stayed consistent and contributed to their assigned focus areas: Sabrina, Keren and Ana worked on the GenAI backend, setting up FastAPI, integrating the Gemini API and testing translation responses. Jonathan and Peace worked on Unity and Meta Quest 2 setup, focusing on headset configuration, Unity project setup, and preparing AR overlay interface. While the integration between both components wasn’t fully completed, everyone made progress towards the project.

What went right?

- The Gemini API was successfully connected to the FastAPI backend.

- The backend returned valid translation responses.

- The Unity environment and Meta Quest 2 were configured and ready for testing.

How to address the issues in the next sprint?

- How to improve the process?

  - Working on testing API-Unity integration and assigning groups to avoid overlaps. Document setup instructions for both backend and Unity to streamline future debugging.

- How to improve the product?

  - Connect the working Gemini backend to Unity so translated text appears directly in AR overlays.

  - Add formatting for bilingual output.

  - Improve text visibility and layout for Quest’s lower resolution.