Sprint Review Meeting Minutes

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #8: As a participant in a cross-cultural conversation, I want AR to display short cultural facts (e.g., about holidays, foods, customs) so I can understand references in real time.

- User Story #9: As a learner, I want AR to provide quick translations of unfamiliar words or phrases, so I can keep up without disrupting the conversation.

- User Story #10: As someone sharing about my culture, I want AR to show images/icons of cultural items (e.g., food, clothing, traditions), so others can better visualize what I’m describing.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story #3: Render visual guides in AR for scenario-based discussions so participants can easily understand and discuss.

- User Story #4: As a student at a tech event, I want to quickly fill the knowledge gap on someone’s work experience, so I may tailor the conversation into a shared career interest.

- User Story #5: During a conversation show cultural facts and respected etiquette so the person can respond in a quick manner.

- User Story #6: Give quick talking topics so I do not run out of things to say in the conversation.

- User Story #7: To keep the conversation flowing naturally, give me follow up questions.

- User Story #11: As a participant, I want AR to highlight etiquette notes (e.g., greeting styles, gestures), so I don’t accidentally offend someone.

- How this should be reflected on the user story definition in Mingle:

  - User Stories #8, #9, and #10: Marked as “Done”

  - User Stories #3, #11: Remain in the Product Backlog with status set to “Ready for Grooming”

  - User Stories: #4, #5, #6, and #7: Remain in the Product Backlog, but flagged for reprioritization since they are less directly aligned with the Culture Exchange focus.