Sprint Planning Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

After discussion, the velocity of the team was estimated to be 12 story point for this sprint. This reflects the team’s progress in Sprint 2 and includes both Unity development and backend work.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #3: Render visual guides in AR for scenario-based discussions so participants can easily understand and discuss.

- User Story #5: During a conversation show cultural facts and respected etiquette so the person can respond in a quick manner.

- User Story #6: Give quick talking topics so I do not run out of things to say in the conversation.

- User Story #7: To keep the conversation flowing naturally, give me follow up questions.

- User Story #8: As a participant in a cross-cultural conversation, I want AR to display short cultural facts (e.g., about holidays, foods, customs) so I can understand references in real time.

- User Story #9: As a learner, I want AR to provide quick translations of unfamiliar words or phrases, so I can keep up without disrupting the conversation.

- User Story #10: As someone sharing about my culture, I want AR to show images/icons of cultural items (e.g., food, clothing, traditions), so others can better visualize what I’m describing.

- User Story #11: As a participant, I want AR to highlight etiquette notes (e.g., greeting styles, gestures), so I don’t accidentally offend someone.

The team members indicated their willingness to work on the following user stories.

- Sabrina Alvarado

- User Story #3: Render visual guides in AR for scenario-based discussions so participants can easily understand and discuss.

- User Story #8: As a participant in a cross-cultural conversation, I want AR to display short cultural facts (e.g., about holidays, foods, customs) so I can understand references in real time.

- Jonathan Martinez

  - User Story #3: During a conversation show cultural facts and respected etiquette so the person can respond in a quick manner.

  - User Story #10: As someone sharing about my culture, I want AR to show images/icons of cultural items (e.g., food, clothing, traditions), so others can better visualize what I’m describing.

- Keren Rivera

  - User Story #7: To keep the conversation flowing naturally, give me follow up questions.

  - User Story #8: As a participant in a cross-cultural conversation, I want AR to display short cultural facts (e.g., about holidays, foods, customs) so I can understand references in real time.

- Ana Morales

  - User Story #6: Give quick talking topics so I do not run out of things to say in the conversation.

  - User Story #9: As a learner, I want AR to provide quick translations of unfamiliar words or phrases, so I can keep up without disrupting the conversation.

- Peace Passos

  - User Story #3: Render visual guides in AR for scenario-based discussions so participants can easily understand and discuss.

  - User Story #5: During a conversation show cultural facts and respected etiquette so the person can respond in a quick manner.