Daily Scrum Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

Ana Morales:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue research.

- What is planned to be done until the next scrum meeting?

  - Continue researching unity. Meet with group in the labs at fiu to continue the project.

- What are the hurdles?

  - Currently, there are no hurdles.

Sabrina Alvarado:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked into adding cultural facts

  - Worked on potential datasets to add to the project

- What is planned to be done until the next scrum meeting?

  - Figure out how to connect the GenAI translation with Unity

  - Start planning for the final deliverables

  - Meet with the product owner

- What are the hurdles?

  - None at the moment

Keren Rivera:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Successfully implemented image search engine based on the context of user input

  - Investigating ways to incorporate datasets into project

- What is planned to be done until the next scrum meeting?

  - Expand project to receive live audio as input and return the same output

  - Ensure generated output is displayed properly on passthrough

- What are the hurdles?

  - Time management on tasks

Jonathan Martinez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Clarified Unity issues & product pipeline.

  - Continued to develop the product further.

  - Met with the product owner.

  - Got Unity passthrough configured with displayed text.

- What is planned to be done until the next scrum meeting?

  - Continue to develop the product and work on displaying information to the user.

- What are the hurdles?

  - None at the moment.

Peace Passos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Managed to configure Unity Passthrough with objects and text.

  - In the process of implementing a conversation hub using (server/relay) to work with TTS and STT to connect with a translator agent to provide real-time translation.

- What is planned to be done until the next scrum meeting?

  - Attempt to implement ai translation within real time conversation.

- What are the hurdles?

  - None.

To-do (for showcase)

- Poster Submission (Due December 1 by 5 PM)

- Final deliverable Zip File (Due December 15 by 5 PM)

  - Code Directory (Source code, executables, web files and any related scripts, README.txt, Database subdirectory (if applicable), installation guide, user manual)

  - Documents Directory (Project Documentation, Daily Scrum Meeting Minutes, Other supporting documents)

  - Poster Directory

  - Presentation Slides Directory

  - Videos Directory (IntroVideo, UserGuide, InstallMaintenanceGuide, ShortcomingWishlist)

- Showcase Website (Link will be sent out soon, due December 3 by 5 PM)

  - Two YouTube videos: Intro Video and Demo Video

Datasets (look into them and see how we can use them):

- https://www.kaggle.com/datasets/ziya07/intangible-cultural-heritage-dataset

- https://www.kaggle.com/datasets/ziya07/cultural-tourism-dataset

Resources:

- https://developers.meta.com/horizon/discover/mixed-reality-intro/

- Video: https://www.youtube.com/watch?v=BU9LYKM2TDc

- FIU Computer Labs: https://www.cis.fiu.edu/students/labs/

- Video: Oculus Quest 2 Development Setup With Unity (Oculus Integration)