Sprint Planning Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

After discussion, the velocity of the team was estimated to be 15 story points for this sprint. This reflects the team’s increasing familiarity with Unity, the Meta Quest 2 environment, and the Gemini API backend integration. The team plans to focus on visual rendering, bilingual interaction, and preparing a working prototype demonstration.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #10: As someone sharing about my culture, I want AR to show images/icons of cultural items, so others can better visualize what I’m describing.

- User Story #11: As a participant, I want AR to highlight etiquette notes, so I don’t accidentally offend someone.

- User Story #9 (Extension): Improve bilingual translation flow in Unity by refining how English <-> Spanish text appears in AR overlays.

- User Story #3 (Enhancement): Add smoothers transitions and placement for AR visual guides during conversation scenarios.

The team members indicated their willingness to work on the following user stories.

- Sabrina Alvarado, Keren Morales, Keren Rivera

  - Focus on GenAI integration and backend enhancement

    - Refine the Gemini API translation output to include short cultural notes or etiquette hints.

    - Format responses for clean display within Unity.

    - Test backend communication for multiple language inputs and contextual responses.

- Jonathan Martinez and Peace Passos

  - Implement visual rendering for cultural items.

  - Develop and test AR overlay positioning, ensuring visibility and readability in VR space.

  - Integrate etiquette cues and nonverbal hints within Unity’s scene environment.