Sprint Retrospective Meeting Minutes

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We improved compared to the last sprint but still slightly overestimated our capacity. While our estimated velocity was 15 story points, unexpected challenges with Unity integration and translation testing reduced our overall progress. The team’s familiarity with Meta Quest 2 and Gemini API improved, but connecting both environments smoothly and required more time than projected.

- Did we do a good job estimating the points (time required) for each user story?

  - We overestimated the ease of refining bilingual translations flow and underestimated the complexity of implementing etiquette notes and AR cultural visualizations. Debugging issues with translation display formatting, headset tokenization, and passthrough visualization took longer than expected.

- Did each team member work as scheduled?

  - Yes, all members stayed consistent and contributed to their assigned focus areas: Sabrina and Keren worked on the GenAI backend, setting up FastAPI, integrating the Gemini API and testing translation responses. Jonathan and Peace worked on Unity and Meta Quest 2 setup, focusing on headset configuration, Unity project setup, and preparing AR overlay interface. Although everyone maintained steady contributions, time management and API configuration issues occasionally slowed progress.

What went right?

- Unity Passthrough was successfully configured with text and objects.

- Dictation using Wit.ai was implemented and displayed within the Unity environment.

- Backend translation functionality using Gemini API and FastAPI continues to improve with valid response returned.

- Team collaboration was consistent, and tasks were clearly distributed across Unity, backend, and research components.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue documenting backend and Unity setup instructions to make integration smoother.

  - Allocate time specifically for debugging sessions focused on Unity-API communication.

  - Improve time estimation by adding buffers for unexpected technical challenges.

- How to improve the product?

  - Fully integrate the Gemini backend into Unity for real-time AR translation.

  - Implement bilingual text formatting for clarity and accessibility.

  - Improve layout and text visibility for Meta Quest 2’s display.

  - Begin testing with the Wizard of Oz technique to simulate user experience.

  - Add cultural context and tone sensitivity to translations to enhance realism and inclusivity.