Sprint Review Meeting Minutes

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #8: As a participant in a cross-cultural conversation, I want AR to display short cultural facts so I can understand references in real time.

- User Story #9: As a learner, I want AR to provide quick translations of unfamiliar words or phrases, so I can keep up without disrupting the conversation.

- User Story #10: As someone sharing about my culture, I want AR to show images/icons of cultural items, so others can better visualize what I’m describing.

These user stories demonstrated successful integration between the Gemini API backend and Unity AR environment, enabling bilingual translation with cultural and visual components. The product owner noted that the interface was responsive and showed clear potential for the final demo.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story #3: Add smoother transitions and placement for AR visual guides during conversation scenarios.

- User Story #5: During a conversation, show cultural facts and respected etiquette so the person can respond in a quick manner.

- User Story #6: Give quick talking topics so I do not run out of things to say in the conversation.

- User Story #7: To keep the conversation flowing naturally, give me follow-up questions.

- User Story #11: As a participant, I want AR to highlight etiquette notes, so I don’t accidentally offend someone.

- How this should be reflected on the user story definition in Mingle:

  - User Stories #8, #9, #10: Marked as “Done”

  - User Stories #3 and #11: Remain in the Product Backlog with status set to “Ready for Grooming:

  - User Stories #4, #5, #6, #7: Remain in the Product Backlog but flagged for re-prioritization, as they are less directly aligned with the core Cultural Exchange focus.