Daily Scrum Meeting Minutes:

Attendees: Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

Ana Morales:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued research.

What is planned to be done until the next scrum meeting?

Meet up with product owner / work in lab.

What are the hurdles?

Currently no hurdles.

Sabrina Alvarado:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Worked on the translation code

What is planned to be done until the next scrum meeting?

Look at ways on how to transfer translation code to Unity

Include cultural facts for the demo

Look into the wizard of oz technique

Start planning for the final deliverables

What are the hurdles?

None at the moment

Keren Rivera:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Fixed the translation issue

What is planned to be done until the next scrum meeting?

Use dictation for testing program

What are the hurdles?

Time management on tasks

Jonathan Martinez:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Met with the product owner to clarify future product workflows.

Completed a rudimentary REST implementation that establishes communication between the Oculus headset and Flask utilizing Python.

Recorded a demonstration video to showcase basic transcription.

Implemented other minor bug fixes.

What is planned to be done until the next scrum meeting?

Continue to fix bugs and connect REST endpoint to AI.

Attempt to make the headset ping the Flask server so AI response can be displayed to the user.

What are the hurdles?

Up until this point, we have only displayed text, not images. I don’t think the process will be complicated, but it may present unexpected hurdles.

Peace Passos:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Managed to get our STT working and updating through our flask server.

Spoke with the product owner to update our status.

What is planned to be done until the next scrum meeting?

Integrating Ai with our STT and TTS for translations.

What are the hurdles?

None.

To-do (for showcase)

Poster Submission (Due December 1 by 5 PM)

Final deliverable Zip File (Due December 15 by 5 PM)

Code Directory (Source code, executables, web files and any related scripts, README.txt, Database subdirectory (if applicable), installation guide, user manual)

Documents Directory (Project Documentation, Daily Scrum Meeting Minutes, Other supporting documents)

Poster Directory

Presentation Slides Directory

Videos Directory (IntroVideo, UserGuide, InstallMaintenanceGuide, ShortcomingWishlist)

Showcase Website (Link will be sent out soon, due December 3 by 5 PM)

Two YouTube videos: Intro Video and Demo Video

Datasets (look into them and see how we can use them):

https://www.kaggle.com/datasets/ziya07/intangible-cultural-heritage-dataset

https://www.kaggle.com/datasets/ziya07/cultural-tourism-dataset

Resources:

https://developers.meta.com/horizon/discover/mixed-reality-intro/

Video: https://www.youtube.com/watch?v=BU9LYKM2TDc

FIU Computer Labs: https://www.cis.fiu.edu/students/labs/

Video: Oculus Quest 2 Development Setup With Unity (Oculus Integration)