Sprint Backlog Grooming Meeting Minutes:

Attendees: Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

The following user stories were created/discussed/refined/prioritized.

- User Story #12: As a participant, I want a feedback prompt after each AR conversation scenario so I can reflect on my performance and learn areas of improvement.

- User Story #13: As a user, I want the AR interface to provide voice-guided etiquette reminders during conversations to maintain immersion without breaking eye contact.

- User Story #14: As a developer, I want to improve API response time and optimize data flow between Gemini API and Unity for smoother real-time feedback.

The user stories below are completed.

- User Story #3 (Enhancement): Added smoother transitions and placement for AR visual guides during conversation scenarios.

- User Story #11: Implemented AR highlighting of etiquette notes to help users avoid accidental offenses.

- User Story #5: Integrated cultural facts and etiquette tips during conversations to support context-aware responses.