Sprint Retrospective Meeting Minutes

Attendees: Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - The team slightly overestimated its velocity. While major sprint goals were completed, the AI integration tasks required more time than estimated.

- Did we do a good job estimating the points (time required) for each user story?

  - The points assigned to simpler deliverables, such as poster preparation and documentation, were accurate. However, the integration and testing stories were underestimated since they involved debugging and reconfiguring existing code.

- Did each team member work as scheduled?

  - Yes, all members consistently contributed, communicated their progress, and collaborated well throughout the sprint. Even with minor time constraints, everyone completed their assigned responsibilities and provided updates during meetings.

What went right?

- The STT system successfully connected to the Flask server and integrated AI translation functionality.

- Communication with the product owner was clear and productive, providing valuable direction for final deliverables.

- The poster outlines and research components were initiated early, allowing more time for design and feedback.

- Team members demonstrated adaptability and teamwork when facing integration issues.

How to address the issues in the next sprint?

- How to improve the process?

  - Allocate additional buffer time for debugging and integration testing.

  - Continue refining time estimates for technical tasks based on recent sprint experiences.

- How to improve the product?

  - Enhance the user experience by improving speech translation accuracy and response time.

  - Conduct brief user testing to identify last-minute usability issues.

  - Refine visual elements for the final poster, presentation slides, and demo videos to present cohesive and polished product.