Sprint Review Meeting Minutes

Attendees: Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #12: As a user, I want the Speech-to-Text (STT) system to connect through the Flask server so I can communicate smoothly in real time.

- User Story #13: As a user, I want the AI endpoint integrated for translation so that my speech can be converted and interpreted accurately.

- User Story #14: As a developer, I want to establish a working connection between the STT, TTS, and AI components so that translation can flow seamlessly from input to output.

- User Story #15: As a presenter, I want to begin drafting the project poster and documentation, so the showcase materials accurately represent the team’s progress.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story #16: As a user, I want the interface to display AI-generated images alongside translated text so I can visualize the conversation better.

- How this should be reflected on the user story definition in Mingle:

  - User Stories #12-15: Marked as “Done”

  - User Story #16: Remains in the product backlog with the status “In progress”