Sprint Planning Meeting Minutes:

Attendees: Ana Morales, Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

After discussion, the velocity of the team was estimated to be 14 story points for this sprint. This estimate reflects the team’s increased experience with Unity and the Gemini API, while also accounting for time dedicated to refining AR visuals, etiquette integration, and testing the final prototype for demonstration readiness.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #3 (Enhancement): Add smoother transitions and placement for AR visual guides during conversation scenarios.

- User Story #11: As a participant, I want AR to highlight etiquette notes, so I don’t accidentally offend someone.

- User Story #5: During a conversation, show cultural facts and respected etiquette so the person can respond in a quick manner.

These stories were prioritized to improve user experiece, ensure cultural sensitivity, and prepare the application for a functional and visually polished final presentation.

The team members indicated their willingness to work on the following user stories.

- Sabrina & Keren

- Focus on refining the Gemini API backend and expanding responses to include etiquette and cultural cues.

- Implement structured formatting for etiquette notes within AR overlays.

- Conduct tests to verify translation accuracy and context alignment.

- Jonathan & Peace

- Enhance Unity AR Scene transitions and visual placement for smoother user interaction.

- Implement etiquette and cultural note overlays into the Unity environment.

- Optimize rendering for the Meta Quest 2 headset to improve text readability and spatial positioning.