Daily Scrum Meeting Minutes:

Attendees: Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

Ana Morales:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued research.

What is planned to be done until the next scrum meeting?

Meet up with product owner / work in lab.

What are the hurdles?

Currently no hurdles.

Sabrina Alvarado:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Continue working on outline for both presentation and poster

Started working on a poster template

Create rough draft of the PowerPoint presentation

What is planned to be done until the next scrum meeting?

Start planning for the final deliverables

Start working on the poster & other requirements

Finalize project

What are the hurdles?

None at the moment

Keren Rivera:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Fixed the translation issue

What is planned to be done until the next scrum meeting?

Use dictation for testing program

What are the hurdles?

Time management on tasks

Jonathan Martinez:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Developed more updates to the project and updated the headset to use the new endpoint.

What is planned to be done until the next scrum meeting?

Complete finishing touches for presentation to the product owner.

Push all changes onto github.

What are the hurdles?

Finding the best way to time all the transmissions may be complicated in practice.

Peace Passos:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Managed to get our STT working and updating through our flask server.

Spoke with the product owner to update our status.

What is planned to be done until the next scrum meeting?

Integrating Ai with our STT and TTS for translations.

What are the hurdles?

None.

To-do (for showcase)

Poster Submission (Due December 1 by 5 PM)

Final deliverable Zip File (Due December 15 by 5 PM)

Code Directory (Source code, executables, web files and any related scripts, README.txt, Database subdirectory (if applicable), installation guide, user manual)

Documents Directory (Project Documentation, Daily Scrum Meeting Minutes, Other supporting documents)

Poster Directory

Presentation Slides Directory

Videos Directory (IntroVideo, UserGuide, InstallMaintenanceGuide, ShortcomingWishlist)

Showcase Website (Link will be sent out soon, due December 3 by 5 PM)

Two YouTube videos: Intro Video and Demo Video