Daily Scrum Meeting Minutes:

Attendees: Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

Ana Morales:

- How many hours did I work since the last meeting?

2

- What was done since the last scrum meeting?

Continued research.

- What is planned to be done until the next scrum meeting?

- Meet up with product owner / work in lab.

- What are the hurdles?

Currently no hurdles.

Sabrina Alvarado:

- How many hours did I work since the last meeting?

3

- What was done since the last scrum meeting?

- Worked on deliverable outline

- Started working on a poster template

- What is planned to be done until the next scrum meeting?

- Start planning for the final deliverables

  - Start working on the poster & other requirements

- Finalize project

- What are the hurdles?

- None at the moment

Keren Rivera:

- How many hours did I work since the last meeting?

- 3

- What was done since the last scrum meeting?

- Fixed the translation issue

- What is planned to be done until the next scrum meeting?

- Use dictation for testing program

- What are the hurdles?

- Time management on tasks

Jonathan Martinez:

- How many hours did I work since the last meeting?

- 3

- What was done since the last scrum meeting?

- Met with the product owner to clarify future product workflows.

- Started work on more developed conversation logging and implementation of transmission to AI endpoint.

- What is planned to be done until the next scrum meeting?

- Continue to develop the connection with the AI endpoint.

- What are the hurdles?

- Up until this point, we have only displayed text, not images. I don’t think the process will be complicated, but it may present unexpected hurdles.

Peace Passos:

- How many hours did I work since the last meeting?

- 2

- What was done since the last scrum meeting?

- Managed to get our STT working and updating through our flask server.

- Spoke with the product owner to update our status.

- What is planned to be done until the next scrum meeting?

- Integrating Ai with our STT and TTS for translations.

- What are the hurdles?

- None.

To-do (for showcase)

- Poster Submission (Due December 1 by 5 PM)

- Final deliverable Zip File (Due December 15 by 5 PM)

- Code Directory (Source code, executables, web files and any related scripts, README.txt, Database subdirectory (if applicable), installation guide, user manual)

- Documents Directory (Project Documentation, Daily Scrum Meeting Minutes, Other supporting documents)

- Poster Directory

- Presentation Slides Directory

- Videos Directory (IntroVideo, UserGuide, InstallMaintenanceGuide, ShortcomingWishlist)

- Showcase Website (Link will be sent out soon, due December 3 by 5 PM)

- Two YouTube videos: Intro Video and Demo Video