Sprint Retrospective Meeting Minutes

Attendees: Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did good estimating our team’s velocity, there are a few area where we underestimated the effort. As this was the last sprint, some tasks required extra refinement to meet final project standards.

- Did we do a good job estimating the points (time required) for each user story?

  - Estimations were moderately accurate, but certain fine-tuning stories like dynamic language switching and headset image display took longer than expected.

- Did each team member work as scheduled?

  - Yes, all team members stayed on schedule and contributed consistently.

What went right?

- All remaining user stories were completed and accepted by the product owners in this final sprint.

- Communication improved significantly, allowing issues to be identified and resolved quickly.

How to address the issues in the next sprint?

- How to improve the process?

  - Improve documentation throughout the project ot assist with final integration.

  - Implement brief-mid sprint checkpoints to realign story progress.

- How to improve the product?

  - Continue refining language detection accuracy as real users provide feedback.

  - Monitor performance on the headset and optimize for lower latency as needed.