Sprint Retrospective Meeting Minutes

Attendees: Sabrina Alvarado, Keren Rivera, Jonathan Martinez, Peace Passos

Start time: 8:00 pm

End time: 8:30 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we estimated our team’s velocity very well. Our pace was consistent throughout the sprint, and we were able to complete the project one full week before the showcase, which confirmed that our time and workload estimates were accurate.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, our story point estimates were reliable, especially considering this was the final sprint. The tasks related to documentation, poster creation, and presentation development fit the estimated time, allowing us to finish ahead of schedule.

- Did each team member work as scheduled?

  - Yes, every team member completed their assigned work on time, communicated effectively, and supported one another throughout the sprint.

What went right?

- The team finished all final deliverables a week early, providing extra time for review and polishing.

- Communication and coordination were excellent across all team members.

- The final poster and presentation were completely smoothly and with a high level of quality.

How to address the issues in the next sprint?

- How to improve the process?

  - Started presentation and documentation work earlier in future projects.

  - Maintain clear division of responsibilities to avoid overlap and confusion.

- How to improve the product?

  - Add more advanced features to the translation system.

  - Expanding visual and contextual features through the headset.

  - Enhancing system performance and further reducing latency.