Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco

Start time: <3:03 PM>

End time: <3:42 PM>

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began refreshing with PostgreSQL and database design / theory with tutorials, created Amazon RDS database and instance, set-up PostgreSQL database and began implementation, began tutorial for JavaFX.

- What is planned to be done until the next scrum meeting?

  - Continue refreshing on PostgreSQL skills as well as databases, work more on PostgreSQL database, continue learning JavaFX, and begin implementation of Java code for interactions.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Found PostgreSQL tutorials and refreshed using video tutorials and refreshed on a concept known as JDBC, assisted with the database implementation with tables, and learned basics of JavaFX.

- What is planned to be done until the next scrum meeting?

  - Continue learning PostgreSQL, keep assisting with the database table implementations, implement Java code for interactions, and continue enhancing knowledge of JavaFX.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Successfully set up Notion agenda to organize goals and tasks for the project, found a refresher course on PostgreSQL, in addition to documentation, began learning the basics of JavaFX, and used basic JavaFX knowledge to create a test implementation.

- What is planned to be done until the next scrum meeting?

  - Continue working on PostgreSQL knowledge and rebuilding database design / theory knowledge, adjust Notion agenda accordingly if goals are subject to change, continue building JavaFX knowledge through practice.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on PostgreSQL refresher course, began learning JavaFX through video tutorials and practiced using acquired basic knowledge, successfully connected to the database and began assisting with the implementation as needed.

- What is planned to be done until the next scrum meeting?

  - Continue refreshing PostgreSQL and practicing database techniques, continue enhancing knowledge on JavaFX, keep assisting with database implementation, and assisting with Java code implementation.

- What are the hurdles?

  - N/A