Sprint Review Meeting Minutes

Attendees: <Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 001: Learning Technologies and Back-End Implementation.

- As a developer, I want to be able to familiarize myself with the necessary tools and technologies so that moving on, I am able to commence all implementations.

  - Refresh on PostgreSQL skills by searching up tutorials and documentation as needed.

  - Create and set up a dummy database to practice SQL queries.

  - Set up and share database using Amazon RDS.

  - Begin and complete Back-End implementation (database / Java classes for interaction)

  - Learn about JavaFX through tutorials and further documentation as planned.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 002: Front-End Form and Data Entry Set-Up

- As a developer, I want to start implementing the front-end portion of our project by creating a user input form, allowing users to submit their personal and medical information to store and display within the system.

  - Design and implement a User form with JavaFX that stores first and last names, hospital, date of birth, blood pressure, blood sugar, and weight.

  - Integrate basic input validity (required fileds / data type checks).

  - Link the form to back-end Java classes to handle data interaction.

  - Store input values into database with SQL INSERT statements.

  - Retrieve and display submitted data on the dashboard interface for confirmation.