Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <10:03 PM>

End time: <11:04 PM>

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the design of the log-in form as intended, consulted with group members for approach on how to implement the log-in form, refreshed on CSS for better lay-out of log-in form.

- What is planned to be done until the next scrum meeting?

  - Begin implementing the log-in form and consult team members as needed, continue refreshing on CSS as much as possible to acquire enough knowledge on implementing the log-in form, research how to merge database with application.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Assisted in finishing the design of the log-in form as needed, began research on database syncing with front-end application, started rebuilding CSS knowledge to further choose styles for log-in form.

- What is planned to be done until the next scrum meeting?

  - Start implementing the log-in form with the help of product owner and team members, keep rebuilding CSS knowledge, and continue finding out how to merge database with application.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started with the possible log-in form implementation by designing a simple version just to get an idea, began looking in the synchronization of database with front-end application such that new users can automatically be added to database.

- What is planned to be done until the next scrum meeting?

  - Replenish CSS knowledge to better enhance the overall style of the login form, further assist in enhancing the log-in form with team members and product owner to get a better understanding, familiarize myself with linking database and application together.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Assisted in finalizing the log-in page schema to get a proper understanding of what we are looking for, refreshed on CSS using an online course as well as looking up information in case anything was unclear, created my own version of a simple log-in form just to get a visualization.

- What is planned to be done until the next scrum meeting?

  - Finish CSS refresher course, begin with the implementation of log-in page as needed, integrate CSS styles with log-in form, and understand how to link the database and log-in form together.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Familiarized myself with the group’s database and learned about the primary and foreign keys, as well as all the relationships, consulted with team members and product owner about scope of log-in form and was shown samples of designs, reviewed CSS for stylization, and started implementing basic log-in form and showed to team members for review.

- What is planned to be done until the next scrum meeting?

  - Finish reviewing CSS as much as possible to further understand and better assist in the design of the log-in form, further familiarize myself with the back-end of the project as well to understand relationships in Java code, begin with the actual implementation of log-in form.

- What are the hurdles?

  - N/A