Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <11:43 AM>

End time: <12:43 PM >

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Successfully finished working on the implementation for a link to allow the doctors to click and be redirected to their own sign in page and completed the implementation of the doctor sign in form and reviewed with team members.

- What is planned to be done until the next scrum meeting?

  - Begin working on the design for the dashboard where upon user sign in, they can view their vitals as well as medications and a number of other things, and when the doctor signs in, they can adjust vitals and other information.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished assisting product owner and team members with the implementation for the doctor sign in link to be referred to from the user sign in page and successfully completed the design of the doctor sign in form and reviewed with product owner and team members thoroughly.

- What is planned to be done until the next scrum meeting?

  - Assist in planning and mapping out the design for the dashboard view whereby upon log-in the user and doctor are redirected to their own dashboards where either entity can view or edit patient data as needed.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed the implementation of the doctor sign in form and reviewed with product owner and team members as needed and successfully assisted in completed the implementation of the doctor sign in link to allow the doctors to click on link and be redirected to their form.

- What is planned to be done until the next scrum meeting?

  - Assist in planning out the design for both sets of dashboards and sketch out possible designs for dashboards for both the patient and doctor to be able to view their vitals and edit any data as needed.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Concluded the implementation of the doctor sign in link with the help of product owner and team members and successfully assisted in finalizing the design of the doctor sign in form and consulted with product owner and team members for final review.

- What is planned to be done until the next scrum meeting?

  - Begin with assisting group in the design and mapping out of dashboards for both users and doctors allowing special permissions for each entity where the user can view their data and the doctors can edit it.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Concluded with the implementation of a doctor sign in link that allows a doctor to sign in when redirected from the users page and having them input their credentials and assisted product owner and team members in finishing the sign in form and reviewed it.

- What is planned to be done until the next scrum meeting?

  - Assist in planning a design for the dashboard where upon sign in the user or doctor is able to view said dashboards of patient data and either view or edit the patient data.

- What are the hurdles?

  - N/A