Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <10:28 PM>

End time: <11:28 PM>

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Confirmed a switch of technologies from Java / JavaFX to JavaScript and React, learned JS and React through introductory courses and documentation, researched the synchronization of database with project.

- What is planned to be done until the next scrum meeting?

  - Start with the implementation of the log-in form and consult team members as needed, focus on the back-end portion of the log-in form to handle database synchronization and use cases to develop sign in form.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Switched technologies from Java / JavaFX to JavaScript and React, refreshed on both technologies using introductory courses and documentation, assisted in researching database synchronization.

- What is planned to be done until the next scrum meeting?

  - Begin implementing the log-in form with the help of product owner and team members, focus specifically on the front-end portion using React, and continue finding out how to merge database with application.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Switched technologies from Java and JavaFX to JavaScript and React, suggested resources for team members and product owner to review for new technologies, demonstrated a possible markup for the log-in form using React.

- What is planned to be done until the next scrum meeting?

  - Start with the implementation of the front-end portion of the log-in form through React, assist in synchronizing the database to front-end portion of project, and look into color palettes for the application.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Moved from current technologies Java and JavaFX to JavaScript and React, utilized provided resources to review JS and React, assisted product owner in researching the synchronization of database to handle use cases.

- What is planned to be done until the next scrum meeting?

  - Implementing the log-in form, specifically focusing on the back-end aspects to handle use cases for the log-in form and start linking the database with the form.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized familiarizing myself with the project database, switched from Java/JavaFX to JavaScript and React, completed a refresher course on both technologies.

- What is planned to be done until the next scrum meeting?

  - Assist with the implementation of the log-in form, focusing on the front-end portion of the form using React, begin looking into the synchronization of database with project and linking the back-end portion to front-end, and assist team member in looking into color palettes for potential design of form.

- What are the hurdles?

  - N/A