Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <10:34 PM>

End time: <11:34 PM >

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished working on the design for the dashboard alongside team members ensuring it is all coherent, continued to work on the implementation of the dashboard through React, looked into synchronizing the database to ensure all medications and patient vitals can be displayed upon entering the application.

- What is planned to be done until the next scrum meeting?

  - Continue with the implementation of the dashboard through React, start working on synchronizing the database with the application to properly display patient information and medications on dashboard.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished assisting with the design of the dashboard with PO + team members such that the doctor or user is able to view patient data and edit as needed, alongside medications, continued to assist on the implementation of the dashboard through React, and looked into merging the database with dashboard.

- What is planned to be done until the next scrum meeting?

  - Continue to assist with the implementation of the dashboard, focusing more so on the design, and assist with the back-end portion as well where we synchronize the database properly ensuring the data is properly displayed.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Successfully finished assisting PO + team members in finishing the design of the dashboard upon being referred to from the log-in pages, continued to assist with the implementation of the dashboard, focusing more on the design of the dashboard – created a set of containers to have the data properly displayed.

- What is planned to be done until the next scrum meeting?

  - Continue working on assisting in the implementation of the dashboard such that patient data is able to properly be displayed alongside medications, adjust color schemas for contain schemas as necessary, and assist in linking database with application.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept working on and finished assisting group with designing the dashboard for the application upon having either party sign in allowing patient data and medications to be displayed, continued to assist with the implementation of the dashboard, with a focus on handling the back end (database + ensuring data can be viewed as needed).

- What is planned to be done until the next scrum meeting?

  - Continue to assist on the implementation of the dashboard focusing on the back end of the application, handling database connectivity, data insertion – ensuring data is properly displayed within the dashboard, assist in the front end implementation through React.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed with the assistance of the dashboard design whereby upon having either party sign in, such entity is referred to their own dashboard displaying medications and patient data, worked on the implementation of the dashboard with a focus on the front end through React handling container design and how data will be displayed.

- What is planned to be done until the next scrum meeting?

  - Continue to assist in the implementation of the dashboard as needed through React such that the data is properly displayed into a set of containers and look into synchronizing the database with application ensuring all medications and patient data is successfully displayed.

- What are the hurdles?

  - N/A