Sprint Planning Meeting Minutes:

Attendees: <Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire>

Start time: <4:25 PM>

End time: <5:30 PM>

After discussion, the velocity of the team was estimated to be 20.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 003: Dashboard for User Vitals

- As a developer, I want to implement a clean dashboard interface so that users can go in and view their vitals such as blood pressure, blood sugar, and weight.

  - Retrieve and display submitted data on the dashboard interface for confirmation.

  - Build a React dashboard page that retrieves data from the back end (Express API).

  - Display data in tables and simple card for readability (containers).

  - Ensure that data is dynamically retrieved for each logged-in user.

The team members indicated their willingness to work on the following user stories.

- <Cesar Calzadilla>

- User Story 003: Dashboard for User Vitals

- As a developer, I want to implement a clean dashboard interface so that users can go in and view their vitals such as blood pressure, blood sugar, and weight.

  - Retrieve and display submitted data on the dashboard interface for confirmation.

  - Build a React dashboard page that retrieves data from the back end (Express API).

  - Display data in tables and simple card for readability (containers).

  - Ensure that data is dynamically retrieved for each logged-in user.

- Daniel (Niel) Escobar>

- User Story 003: Dashboard for User Vitals

- As a developer, I want to implement a clean dashboard interface so that users can go in and view their vitals such as blood pressure, blood sugar, and weight.

  - Retrieve and display submitted data on the dashboard interface for confirmation.

  - Build a React dashboard page that retrieves data from the back end (Express API).

  - Display data in tables and simple card for readability (containers).

  - Ensure that data is dynamically retrieved for each logged-in user.

- Francine Portobanco>

- User Story 003: Dashboard for User Vitals

- As a developer, I want to implement a clean dashboard interface so that users can go in and view their vitals such as blood pressure, blood sugar, and weight.

  - Retrieve and display submitted data on the dashboard interface for confirmation.

  - Build a React dashboard page that retrieves data from the back end (Express API).

  - Display data in tables and simple card for readability (containers).

  - Ensure that data is dynamically retrieved for each logged-in user.

- Kendrick Belizaire>

- User Story 003: Dashboard for User Vitals

- As a developer, I want to implement a clean dashboard interface so that users can go in and view their vitals such as blood pressure, blood sugar, and weight.

  - Retrieve and display submitted data on the dashboard interface for confirmation.

  - Build a React dashboard page that retrieves data from the back end (Express API).

  - Display data in tables and simple card for readability (containers).

Ensure that data is dynamically retrieved for each logged-in user.