Sprint Review Meeting Minutes

Attendees: <Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco>

Start time: <2:31 PM>

End time: <3:15 PM>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 001: Learning Technologies and Back-End Implementation (switch technologies).

- As a developer, I want to be able to familiarize myself with the necessary tools and technologies so that moving on, I am able to commence all implementations.

  - Refresh on PostgreSQL skills by searching up tutorials and documentation as needed.

  - Create and set up a dummy database to practice SQL queries.

  - Set up and share database using Amazon RDS.

  - Begin and complete Back-End implementation (database)

  - Learn about JavaScript and React through tutorials and further documentation as planned.

- User Story 002: Front-End Form and Data Entry Set-Up

- As a developer, I want to start implementing the front-end portion of our project by creating a user input form, allowing users to submit their personal and medical information to store and display within the system.

  - Design and implement a User form with React that stores first and last names, and date of birth.

  - Integrate basic input validity (required fileds / data type checks).

  - Link the form to back-end TypeScript classes to handle data interaction.

  - Store input values into database with SQL INSERT statements.

- User Story 003: Dashboard for User Vitals

- As a developer, I want to implement a clean dashboard interface so that users can go in and view their vitals such as blood pressure, blood sugar, and weight.

  - Retrieve and display submitted data on the dashboard interface for confirmation.

  - Build a React dashboard page that retrieves data from the back end (Express API).

  - Display data in tables and simple card for readability (containers).

  - Ensure that data is dynamically retrieved for each logged-in user.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 004: Visual Cabinet for Users

- As a developer, I want to implement a visually organized “medication cabinet’ allowing users to view and manage their medications so they can see what they are taking and track availability.

  - Build a cabinet labeled “My Medicine Cabinet” as a page through React that displays all medications linked to the logged-in users.

  - Each medication must appear as a visual card that takes in account the following – Medicine name, dosage (as in 100 mg, 2x / day), type of medication, stock level, and prescription date.

  - Include a color indicator for the stock levels where green represents enough, yellow is a warning for running low, and red requires a refill.

  - Embed icons / images that represent medicine types (pill bottle or syringe).