Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <9:21 PM>

End time: <10:22 PM >

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on the back-end implementation by working on making additional database table (table implemented), began implementing the patient and physician views based on the cabinet, began working on data retrieval to see how patient and physician manage the cabinet, and assist on working on the front-end implementation for cabinet.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the back-end implementation – keep working on patient and physician views based on the cabinet, continue to implement data retrieval for how patient and physician manage cabinet, and continue working on front-end implementation for cabinet.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued assisting on the back-end implementation by working on assisting on the creation of database views for patient and physician and creating data calls that handle how patients and physicians interact with the medications.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the back-end implementation by working on database views for both the patient and physician as well as establishing calls that handle how either entity interacts with medications.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to work on the front-end implementation for the visual medication cabinet, worked on exploring different color schemes to use when implementing the cabinet, assisted on working on the back-end implementation of the cabinet by working on setting up data calls.

- What is planned to be done until the next scrum meeting?

  - Continue working on the front-end implementation for the visual medication cabinet, finalize the exploration of different color schemes to use while implementing cabinet and use final color schemes, and continue to assist in working on back-end side of cabinet by setting up data calls.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept working on the back-end aspects of the project by working on the implementation of functionality calls (get / put) that allow the user and physician to interact in their own ways with the medicine and continue to assist with the front-end aspects of the cabinet.

- What is planned to be done until the next scrum meeting?

  - Continue to assist on the back-end portion of the project, by continuing to establish functionality calls that determine how the user and physician can interact with the medicine and continue assisting with the front-end portion of the cabinet.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued assisting with the back-end implementation of the project by handling the functionalities as to how both entities choose to interact with the medications and continued working on the front-end portion of the cabinet

- What is planned to be done until the next scrum meeting?

  - Continue working on the back-end aspects of the project through the handling of functionalities as to how both sets of entities interacts with the medicine and keep assisting on the front-end implementation of cabinet.

- What are the hurdles?

  - N/A