Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <5:37 PM>

End time: <6:37 PM >

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on the back-end implementation by continuing with the implementation of the patient and physician views based on the cabinet, worked on data retrieval to see how patient and physician manage the cabinet, and keep assisting on working on the front-end implementation for cabinet.

- What is planned to be done until the next scrum meeting?

  - Continue on the back-end implementation – keep working on patient and physician views based on the cabinet, continue implementing data retrieval for how patient and physician manage cabinet, and keep working on front-end implementation for cabinet.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept assisting on the back-end implementation by working on the database views for patient and physician and adding a function for the doctor to update data, and creating data calls that handle how patients and physicians interact with the medications.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the back-end implementation by working on database views for both the patient and physician, finishing up that implementation of the function as well as establishing calls that handle how either entity interacts with medications.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to work on the front-end implementation for the visual medication cabinet, finalized color schema selection and proceeded forward on the implementation based on color scheme, and assisted on working on the back-end implementation of the cabinet by working on setting up data calls.

- What is planned to be done until the next scrum meeting?

  - Continue working on the front-end implementation for the visual medication cabinet now that color scheme is finalized and keep assisting in working on back-end side of cabinet by setting up data calls.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to work on the back-end portion of the project by working on the implementation of functionality calls that enable the user and physician to interact in their own ways with the medicine and continue to assist with the front-end aspects of the cabinet.

- What is planned to be done until the next scrum meeting?

  - Continue assisting on the back-end portion of the project, by working on establishing functionality calls that determine how the user and physician interact with the medicine and keep assisting with the front-end portion of the cabinet.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept assisting on the back-end implementation of the project through handling the functionalities regarding how both entities can interact with the medications and continued working on the front-end portion of the cabinet.

- What is planned to be done until the next scrum meeting?

  - Continue working on the back-end portion of the project by handling the functionalities through calls (get / put) as to how both sets of entities interacts with the medicine and keep assisting on the front-end implementation of cabinet.

- What are the hurdles?

  - N/A