Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <5:26 PM>

End time: <6:26 PM>

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on the implementation of the pharmacy geolocation setting – utilized the Mapbox API to make the implementation possible, kept working on the map implementation given the locations, started running additional set of map tests, fixed minor database issue regarding stored lat / long values.

- What is planned to be done until the next scrum meeting?

  - Finish working on the implementation of the pharmacy integration feature –using Mapbox API for the implementation, and finish implementing the map to show the locations, run final tests upon completing the map.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept assisting on the implementation of the pharmacy viewer feature – used Mapbox API configuration to synchronize map, continued to work on the map integration given all locations, assisted PO in fixing database issue with pharmacy locations. Ran additional sets of tests for the map.

- What is planned to be done until the next scrum meeting?

  - Finalize working on the implementation of the pharmacy tracker setting – use Mapbox API with the implementation and finish assisting with the map implementation to show all locations, conclude with running tests upon completion of feature ensuring the map works properly.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on the implementation of the pharmacy geolocation setting, kept working with the help of Mapbox API for the map implementation, assisted on working with the map, and ran some more tests for the map.

- What is planned to be done until the next scrum meeting?

  - Finish assisting on working on the implementation of the geolocation feature – finish working on the implementation using Mapbox API and run final tests within the map ensuring that the map works as intended.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on assisting the group with the implementation for the pharmacy geotracker feature through Mapbox API and kept running more tests on the map as needed while ensuring the map works properly.

- What is planned to be done until the next scrum meeting?

  - Conclude assistance on the implementation of the pharmacy geolocation feature – finish working on the implementation of the map through Mapbox API and run final tests on the map upon completion.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued assisting group with the implementation of the pharmacy tracker setting by implementing the map using Mapbox API and kept assisting in running additional sets of tests for the application.

- What is planned to be done until the next scrum meeting?

  - Finalize assisting group with the implementation of the pharmacy geolocation feature – finish utilizing Mapbox API for the integration as well as working on the implementation of the map and finish testing for the feature.

- What are the hurdles?

  - N/A