Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <9:12 PM>

End time: <10:13 PM>

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Successfully finished working on the design for the pharmacy integration feature that allows either the user or doctor to track down the nearest pharmaceutical locations and finished assisting on the design for the map to display those locations.

- What is planned to be done until the next scrum meeting?

  - Begin with the implementation of the pharmacy integration feature – potentially utilize Google Maps API for the implementation, implement the map to show the locations, alter database table to reduce number of locations and organize them by latitude and longitude.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished assisting with the mapping out for the design of the pharmacy geolocation setting allowing both users and physicians to check for the nearest pharmacies in addition to having finished the map design to display these locations.

- What is planned to be done until the next scrum meeting?

  - Assist with the implementation of the pharmacy geolocation feature – look into Google Maps API integration to assist with the implementation, assist with the map implementation to show all locations, and alter database table to reduce the number of pharmacy locations, organizing them by latitude and longitude, and gathering pharmacies as data.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized assisting the group on the design for a pharmacy geolocation system such that users and physicians can search for locations for the nearest pharmacy, in addition to having finished the design for the map that will show all nearby locations.

- What is planned to be done until the next scrum meeting?

  - Start working on the implementation of the geolocation feature – research Google Maps API integration, begin working on the implementation of the map, coordinate with PO + team members to ensure pharmacy locations have been altered based on latitude and longitude.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed with group assistance for the design of the pharmacy integration feature in addition to successfully finishing the design of the map as well that will allow either entity to access nearby locations for the pharmacies.

- What is planned to be done until the next scrum meeting?

  - Assist with the implementation of the pharmacy geolocation feature – alter database table to have pharmacies arranged by latitude and longitude, gather actual pharmacies to pinpoint said values, assist with the implementation of the map by looking through Google Maps API.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished assisting the group with the design for the pharmacy geolocation feature where the user and physician are able to search for the nearest locations given a pharmacy, alongside finishing the design for the map based on the feature to display these locations.

- What is planned to be done until the next scrum meeting?

  - Begin to assist with the implementation of the pharmacy geolocation feature – look into Google Maps API integration, assist in altering a database table to have the pharmacies arranged by latitude and longitude values, assist with the implementation of the map.

- What are the hurdles?

  - N/A