Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <5:20 PM>

End time: <6:20 PM>

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began working on the implementation of the pharmacy integration feature – looked into using Google Maps API for the implementation, started implementing the map to show the locations, alter database table to reduce number of locations and organize them by latitude and longitude (research pharmacies)

- What is planned to be done until the next scrum meeting?

  - Continue working with the implementation of the pharmacy integration feature – use Google Maps API for the implementation, continue implementing the map to show the locations, finish altering database table to reduce number of locations and organize them by latitude and longitude.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started assisting with the implementation of the pharmacy geolocation feature – looked into utilizing Google Maps API integration for the implementation, assisted with the map implementation to show all locations, and began to alter database table to reduce the number of pharmacy locations, organizing them by latitude and longitude, and gathered pharmacies as data.

- What is planned to be done until the next scrum meeting?

  - Continue to work with the implementation of the pharmacy geolocation feature – use Google Maps API integration to assist with the implementation, assist with the map implementation to show all locations, and finish altering database table to reduce the number of pharmacy locations, organizing them by latitude and longitude, and gathering pharmacies as data.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started working on the implementation of the geolocation feature – researched Google Maps API integration, begin working on the implementation of the map, coordinated with PO + team members to ensure pharmacy locations have been altered based on latitude and longitude.

- What is planned to be done until the next scrum meeting?

  - Start working on the implementation of the geolocation feature – finish researching Google Maps API integration and proceed with implementation, continue working on the map implementation, and coordinate with PO + team members once more to ensure pharmacy locations have been adjusted based on latitude and longitude.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Assisted with the implementation of the pharmacy geolocation feature – began to database table to have pharmacies arranged by latitude and longitude, gathered actual pharmacies to pinpoint said values, and assisted with the implementation of the map by looking through Google Maps API.

- What is planned to be done until the next scrum meeting?

  - Keep assisting with the implementation of the pharmacy geolocation feature – finalize altering database table to have pharmacies arranged by latitude and longitude, ensuring all pharmacies are in the table, and continue to assist with the implementation of the map by using Google Maps API.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started assisting group with the implementation of the pharmacy geolocation feature – looked into using Google Maps API integration, assisted PO + team members in altering database table to have pharmacies arranged by LAT and LONG values, and assisted with the map’s implementation.

- What is planned to be done until the next scrum meeting?

  - Continue to assist with the implementation of the pharmacy geolocation feature – use Google Maps API for the integration, finish assisting in altering a database table to have the pharmacies arranged by latitudinal and longitudinal values, and keep assisting with the implementation of the map.

- What are the hurdles?

  - N/A