Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <2:15 PM>

End time: <3:15 PM>

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept working on the implementation of the pharmacy integration feature – switched over to Mapbox API for the implementation, kept working on the map implementation for the locations, followed tutorial on Mapbox API.

- What is planned to be done until the next scrum meeting?

  - Continue working on the implementation of the pharmacy integration feature – continue using Mapbox API for the implementation, and continue implementing the map to show the locations, run tests upon completion.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept assisting on the implementation of the pharmacy tracker feature – switched over to Mapbox API for the map synchronization, worked on the map integration given all locations, assisted in finding a tutorial for Mapbox and followed through.

- What is planned to be done until the next scrum meeting?

  - Continue working on the implementation of the pharmacy geolocation setting – keep using Mapbox API with the implementation and continue assisting with the map implementation to show all locations, assist in running tests upon completion of feature.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Switched over to Mapbox API and researched thoroughly, followed tutorial on Mapbox integration, kept working on the implementation of the pharmacy geolocation feature, and assisted on the implementation of the map.

- What is planned to be done until the next scrum meeting?

  - Continue working on the implementation of the geolocation feature – keep working on the implementation through Mapbox API, assist working on the map implementation, find a way to link it properly to application, and assist in running tests for the map.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on assisting with the implementation of the pharmacy geolocation setting, consulted with PO + team members and switched over to Mapbox API for the implementation of the map, kept working on the design and implementation for the map to show all locations.

- What is planned to be done until the next scrum meeting?

  - Keep working on assisting with the implementation of the pharmacy geolocation feature – continue to assist with the implementation of the map by using Mapbox API, assist in a way to synchronize map to application, run tests on the map upon completion.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept assisting group with the implementation of the pharmacy geolocation feature by first switching over to Mapbox API upon further confirmation from group, followed a quick tutorial on Mapbox API integration, and kept assisting on map implementation.

- What is planned to be done until the next scrum meeting?

  - Continue assisting with the implementation of the pharmacy geolocation feature – keep using Mapbox API for the integration as well as working on the implementation of the map and running tests upon finishing the feature.

- What are the hurdles?

  - N/A