Sprint Retrospective Meeting Minutes

Project: MyMedCab – Medication Management System

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: 2:10 PM

End time: 2:30 PM

What went wrong? – No errors or setbacks whatsoever. Team operations have been smooth.

- Did we do a good job estimating our team's velocity?

  - Yes. According to our we succeeded in accomplishing our tasks and everything ran as intended.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes. We estimated the user points required for each user story even if we ran into a slight mishap based on one of our database tables.

- Did each team member work as scheduled?

  - Yes. As we stated, the main focus was to keep in touch with one another and provide updates as necessary.

What went right?

- Everything in this sprint has gone according to plan. In this sprint, we focused on the implementation of a map that shows users and physicians the nearby pharmacies. For the possibility of this feature, we needed to integrate a map-based API and while originally we thought of using Google Maps API, we switched over to Mapbox API. We began by familiarizing ourselves with the API, and from there, used that knowledge to implement the map. We gathered various pharmacies and had their locations organized by latitude and longitude values, and we adjusted them in our database table. We successfully implemented the map and tested it to ensure it works as intended.

- How to improve the process?

  - We think that the best way to improve the process is through proper planning. As we mentioned, we initially were set on Google Maps API, and we began learning it, but the next day, we switched over to Mapbox API, so we had to familiarize ourselves with the technology almost immediately and implement the map at the same time. Additionally, another obstacle faced came into our database table for the pharmacies. We have a database table that is reserved for pharmacies and their locations. We altered the table so that they would be stored by latitude and longitude, however, when we modified the table, the values were returning NULL, so we had to go in and update the table. At the end, we were able to have a functional table and map.

- How to improve the product?

  - To further improve the project, we plan to proceed into the testing phase of the project in which we begin by discussing and researching testing methodologies and ultimately deciding on which one will work best for our project. We plan to run various testcases from entity sign in to interactions and so on.