Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <2:51PM>

End time: <3:51 PM>

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Proceeded forward with the testing phase of project – discussed and researched testing methodologies with group, focused on which type of test to run that will best match our needs with the application – settled on smoke test approach.

- What is planned to be done until the next scrum meeting?

  - Learn more about smoke testing, start testing the application on behalf of the front-end and back-end criteria as well as using Postman API to make note of tests, and ensure that database has the correct connectivity throughout.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Moved ahead into the testing phase of project – consulted with PO + team members on best testing approaches, researched and discussed different testing methodology that can best fit our needs – agreed upon smoke test.

- What is planned to be done until the next scrum meeting?

  - Familiarize myself with smoke testing and assist in research, assist group in testing, ensuring that database functionalities are working as intended from views to connectivity, use Postman API to test the back-end portion of the project.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Advanced into the testing segment of project – discussed with group members best testing approach, suggested smoke testing approach for group, researched and analyzed other testing methodologies – proceeding ahead with smoke test.

- What is planned to be done until the next scrum meeting?

  - Research some more about smoke test approach alongside group, proceed to run testing on the front-end portion of the project ensuring that either entity is able to interact with the group as well as assisting with the testing on the back-end functionalities such that data is properly retrieved.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Proceeded into the testing phase with group in which we discussed the best testing approach required for our project, researched different testing methodologies with group, and consulted with group for final testing methodology used – smoke test accepted.

- What is planned to be done until the next scrum meeting?

  - Learn more about the smoke test approach, proceed by testing the back-end functionalities through Postman by running various criteria ensuring that data is either retrieved, added, or created properly, and assist in testing the front-end portion of the project such that interactions are plausible.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began the testing phase – consulted with group regarding the best testing methodologies, explored testing methodology that works best and reported back with methodology where said approach will be used – moving ahead with smoke test.

- What is planned to be done until the next scrum meeting?

  - Proceed to research some more information about smoke testing, begin testing the back-end portion through Postman API such that data can be obtained, created, or updated based on certain criteria, assist in running database tests, and assist in the front-end testing as needed.

- What are the hurdles?

  - N/A