Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <5:35 PM>

End time: <6:35 PM>

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on front-end and back-end testing of project as well as making note of any additional bugs that may occur, consulted with team members for final specifications of the design for the front-end ensuring our needs are met, successfully finish testing the database view for functionalities.

- What is planned to be done until the next scrum meeting?

  - Keep working on and finish front-end and back-end testing for the project, review final set of tests as needed ensuring that there are no additional bugs, consult with team members to review final bugs if applicable, check for design specifications alongside group.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized testing database views as needed alongside product owner + team member, kept using Postman API to run more tests on the back-end making note of any issues that may arise, and ran more interactions on the front-end such that the user is able to sign in properly and view their data and the doctor can insert or edit medications as needed.

- What is planned to be done until the next scrum meeting?

  - Assist and finish using Postman API to run final tests on the back-end portion, review front-end testing and make note of any bugs and consult with PO for review of bugs and run final tests on the front and back aspects of the project as needed.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued running additional tests on the front-end portion of the project and review design constraints as intended with group, signed in as both entities and run more interactions, continued further testing where the user can only view their data and the doctor is able to edit or insert, and kept assisting with some more back-end testing ensuring no error codes are present.

- What is planned to be done until the next scrum meeting?

  - Finish running testing on the front-end side of the project and make note of bugs to report to product owner as needed, fix issue where map locations are not displaying properly, assist in running some additional tests on the back-end side making sure there are no errors whatsoever.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished working on assisting product owner + team member in running database testing – focusing mainly on the views for the database ensuring functionalities work as intended. – ran additional tests on the back-end portion, such that the doctor is able to add or edit medications for a specific patient and the user is able to view their medications and continued assisting with the front-end interaction testing.

- What is planned to be done until the next scrum meeting?

  - Resolve issue for prescription builder buttons on behalf of the doctor sides ensuring that a doctor entity can properly add or edit a medication and click buttons smoothly, make note of bugs on the front-end side to consult with product owner, and continue running some final tests for the back-end side and make note of bugs as well.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Performed additional back-end testing through Postman API such that the data can be acquired, created, or updated and ensuring that in the front-end, it can be viewed properly, continued assisting PO + team members in database testing, mainly on the views, and continued with more front-end testing.

- What is planned to be done until the next scrum meeting?

  - Make note of any bugs and consult with PO regarding back-end bugs after testing, resolve issue where database column is showing null data values, utilize Postman API to test back-end once more upon fixing bugs, and assist in front-end testing.

- What are the hurdles?

  - N/A