Daily Scrum Meeting Minutes:

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: <5:22 PM>

End time: <6:22 PM>

<Josue Quinonez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept working on front-end and back-end testing for the project, started working on final set of tests as needed ensuring that there are no additional bugs, consulted with team members to review final bugs if applicable, checked for design specifications alongside group.

- What is planned to be done until the next scrum meeting?

  - Conclude front-end and back-end testing for the project, continue running final set of tests as needed ensuring that there are no additional bugs, continue to consult with team members to review final bugs if applicable, finish reviewing design specifications alongside group.

- What are the hurdles?

  - N/A

<Cesar Calzadilla>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Assisted with using Postman API to run final tests on the back-end portion, contributed with review of front-end testing and made note of any bugs and consulted with PO for review as needed, and ran a share of final tests on the front and back aspects of the project as needed.

- What is planned to be done until the next scrum meeting?

  - Finish using Postman API to run the last part of final tests on the back-end portion, review front-end testing and make note of any bugs and keep consulting with PO to fix the bugs, and run final tests on the front and back aspects of the project as needed.

- What are the hurdles?

  - N/A

<Daniel (Niel) Escobar>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued running testing on the front-end side of the project and made note of bugs to report to product owner as needed, worked on fixing issue where map locations are not displaying properly, assisted in running some additional tests on the back-end side making sure there are no errors whatsoever.

- What is planned to be done until the next scrum meeting?

  - Finalize testing on the front-end side of the project and keep consulting with PO to review bugs and fix them, finish fixing issue where map locations are not displaying properly, and continue to assist in running some additional tests on the back-end side making sure there are no errors whatsoever.

- What are the hurdles?

  - N/A

<Francine Portobanco>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Resolved issue for prescription builder buttons on behalf of the doctor sides ensuring that a doctor entity can properly add or edit a medication and click buttons smoothly, made note of bugs on the front-end side and consulted with product owner, and continued running some final tests for the back-end side and make note of bugs as well.

- What is planned to be done until the next scrum meeting?

  - Continue to make note of bugs on the front-end side to consult with product owner to review final issues and fixes and keep running some final tests for the back-end side and make note of bugs as well.

- What are the hurdles?

  - N/A

<Kendrick Belizaire>

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Make note of any bugs and consult with PO regarding back-end bugs after testing, resolved issue where database column is showing null data values, utilize Postman API to test back-end once more upon fixing bugs, and assist in front-end testing.

- What is planned to be done until the next scrum meeting?

  - Keep noting any bugs and consult with PO regarding back-end bugs after further testing, continue to utilize Postman API to test back-end once more upon fixing bugs, and keep assisting in front-end testing.

- What are the hurdles?

  - N/A