Sprint Retrospective Meeting Minutes

Project: MyMedCab – Medication Management System

Attendees: Josue Quinonez, Cesar Calzadilla, Daniel (Niel) Escobar, Francine Portobanco, Kendrick Belizaire

Start time: 2:57 PM

End time: 3:17 PM

What went wrong? – No errors or setbacks whatsoever. Team operations have been smooth.

- Did we do a good job estimating our team's velocity?

  - Yes. Given our team’s velocity, we successfully accomplished our tasks and everything ran as intended.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes. We successfully estimated all the points required for each user story as intended.

- Did each team member work as scheduled?

  - Yes. As we stated earlier, the main focus was to keep in touch with one another and provide updates as necessary.

What went right?

- Everything in this sprint has gone according to plan. In this sprint, we focused on the testing phase for this project. What we did was first research testing methodologies, and as a group, decided that a smoke test would be the best approach. Once we figured out which approach to conduct, we instantly performed testing. The first thing we conducted was database testing in which we first checked if the connectivity was functioning, checked if all tables loaded data properly, and database views. We did initially run into a minor error where a set of database table values was displayed as null, however, we managed to fix it. From there, we tested the back-end side of the project. This was done via Postman API. We ran a series of API calls, ranging from GET, POST, PUT / PATCH. This was done to ensure data was being retrieved properly, created, or updated as needed. For some of us in the group, it was the first time we used Postman API. Then, we ran tests on the front-end, checking if the design specifications met our requirements. We had to fix an issue with our map interface since the locations were displaying in San Francisco and not in Miami. Once that was done, we ran interactions on the front-end ensuring everything worked.

- How to improve the process?

  - We think that the best way to improve the process is through the way things were implemented. When we implemented all database tables and inserted data, one of our tables displayed null as a value, so we had to go in and fix the issue. We also had to adjust our map data since the map was centered on San Francisco rather than Miami, and a container on the front-end side used to display data was not displaying properly, though we successfully addressed the issue by working as a team.

- How to improve the product?

  - Now that we have completed development on this project, we can now run interactions on the application. We can sign in as a user or physician, whether they are in the database or not, and properly interact with the application such as either viewing or adding / editing data. From there, everyone can view their medications. We will now begin on working on the final deliverable file.