1st Daily Scrum Meeting Minutes:

Attendees: Claudia Cruz Teruel, Joseph McNulty-Lamparter, David Moore, Ornans Pierre

Start time: 9/2/2025 11:00 am

End time: 9/2/2025 12:00 pm

Claudia Cruz Teruel:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended planning meeting and agreed on project scope

  - Chose user stories I will be working on during first sprint

- What is planned to be done until the next scrum meeting?

  - Get familiarized with necessary tools and software to start working on project

  - Begin contributing to GitHub repository, share ideas and exchanging feedback with the team

- What are the hurdles?

  - My limited coding background may be challenging in certain technical areas, but overall will have minimal impact on UI/design contributions.

Joseph McNulty-Lamparter:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Coordinated the Sprint planning meeting with all group members

  - Set up a basic “Hello World!” page using pycharm and flask

  - Created a Github repository for group members to collaborate from

- What is planned to be done until the next scrum meeting?

  - Install and connect an SQL database to the project

- What are the hurdles?

  - Balancing the project with other classes and responsibilities

David Moore:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended planning meeting and agreed on project scope

  - Chose user stories I will be working on during first sprint

  - Downloaded PyCharm and started learning the system

  - Researched PyCharm and Flask

- What is planned to be done until the next scrum meeting?

  - Continue working in PyCharm to create the navbar and display panel

- What are the hurdles?

  - I have not used Python in some time. I have never used flask or PyCharm so it will take some time to learn them.

Ornans Pierre:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work Done

- What is planned to be done until the next scrum meeting?

  - Work Planned

- What are the hurdles?

  - Hurdles