15th Daily Scrum Meeting Minutes:

Attendees: Claudia Cruz Teruel, Joseph McNulty-Lamparter, David Moore, Ornans Pierre

Start time: 9/23/2025 11:30 am

End time: 9/23/2025 12:00 pm

Claudia Cruz Teruel:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched how other applications implement design

  - Participated in backlog grooming meeting

- What is planned to be done until the next scrum meeting?

  - Collaborate on Github repository

  - Brainstorm to decide a name for the application

  - Keep polishing home page general design and choose color palette

- What are the hurdles?

  - Managing time successfully to fulfill all tasks from this project and from other courses.

Joseph McNulty-Lamparter:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued Designing a system to allow for easy consolidation of entry forms on one page

  - Began preparing forms for consolidation by refactoring routes and structures

- What is planned to be done until the next scrum meeting?

  - Consolidate existing data entry forms into the system

- What are the hurdles?

  - Balancing the project with other classes and responsibilities

  - Rebuilding knowledge about HTML interactions with flask

David Moore:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work Done: Assisted on backlog meeting

- What is planned to be done until the next scrum

- meeting?

  - Work Planned: Fix the formatting for the view assets page

    - Brainstorm UX flow

- What are the hurdles?

  - I have not used Python in some time. I have never used flask or PyCharm so it will take some time to learn them.

Ornans Pierre:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Coming up with sizes of fonts and designs for the website

- What is planned to be done until the next scrum meeting?

  - Finishing designing

- What are the hurdles?

  - Working on  designs and fonts for the project