63rd Daily Scrum Meeting Minutes:

Attendees: Claudia Cruz Teruel, Joseph McNulty-Lamparter, David Moore, Ornans Pierre

Start time: 11/26/2025 11:30 am

End time: 11/26/2025 12:00 pm

Claudia Cruz Teruel:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started cooperating on team’s github repository

  - Researched how other applications implement design

  - Worked on some color palette options

  - Participated in retrospective and review meetings

- What is planned to be done until the next scrum meeting?

  - Finalize on a name for the application

  - Keep polishing home page general design and decide color palette

- What are the hurdles?

  - Managing time successfully to fulfill all tasks from this project and from other courses.

Joseph McNulty-Lamparter:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Create a system process that runs on boot

  - Specify gunicorn to run as a daemon

  - Create basic installation instructions

- What is planned to be done until the next scrum meeting?

  - Convert Install file to unix for final submission.

  - Complete the video demonstration

- What are the hurdles?

  - Balancing the project with other classes and responsibilities

David Moore:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work Done: Worked on container size

- What is planned to be done until the next scrum meeting?

  - Work on project documentation

- What are the hurdles?

  - I have not used Python in some time. I have never used flask or PyCharm so it will take some time to learn them.

Ornans Pierre

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Coming up with sizes of fonts and designs for the website

- What is planned to be done until the next scrum meeting?

  - Finishing designing

- What are the hurdles?

  - Working on  designs and fonts for the project